MINUTES OF A CONTINUED MEETING

OF THE BOARD OF DIRECTORS OF THE

BENT GRASS METROPOLITAN DISTRICT

HELD SEPTEMBER 23, 2014 AT 10:00 A.M.

Pursuant to posted notice, the continued meeting of the Board of Directors of the Bent Grass Metropolitan District was held on Tuesday, September 23, 2014 at 10:00 a.m., at 102 E. Pikes Peak Avenue, Suite 200, Colorado Springs, CO.

Attendance	In attendance were Directors:			Also in attendance were:

Randle Case II, President			Terry Schooler, Schooler & Assoc.

Brian Bahr, Director				 Lori VonFeldt, Schooler & Assoc.

Randy Case, Director				Ron Waldthausen

Jonathon Moore

Tonya Reilly

1. Call to Order & Certification of the Agenda-:

Director Randle Case II called the meeting to order at 10:07 a.m.

2. Approval of Minutes & Excusal:

Directors Lindsay Case and Bryan Long were absent and excused.

3. District Development Priorities:

A. Proposed Bent Grass Metro District Construction Reimbursement Obligations Policy Statement-

Director Randle Case II noted that the latest master plan for the District has been updated and there are now two different drainage approaches.  Mr. Waldthausen stated that the developers would have to construct their own ponds.  Mr. Waldthausen stated further that the County wants him to put up assurances in the amount of $100,000 before he can record his plat and he is opposed to it.  The Board concurred.  The Board then discussed the agreement that the County drafted for the private detention basin maintenance and the possibility of  the executed agreement being used in lieu of the assurances.  Director Bahr moved to approve the District execution of the agreement with the County as modified per the direction of the Board seconded by Randy Case.  Motion passed.

Director Randle Case II said that Jerry Novak had created a list of possible infrastructure costs that he broke down into specific components that add up to about $6.5 million with no contingency.  It was noted that no engineering has been done to confirm the numbers and some items were not included in the list like fencing and current items that were agreed to at the last meeting.  Director Randle Case II suggested that the Board could discuss how to phase the finances in at the next meeting.  Mr. Schooler said that he would meet with Mr. Moore to discuss District responsibilities regarding the drainage ponds and landscape maintenance to see how many mills would be needed to cover the costs.

Mr. Moore provided the Board with the development cost estimate for the Bent Grass off site construction for about $1.3 million and Director Bahr stated that they are projecting about $1.6 million in reimbursements.  Director Randle Case II said that the District has a budget of $4.6 million in bonds and that Mr. Novak's number are over that.   Mr. Moore commented that Mr. Novak's numbers are more conservative, but he could break out phase one using both cost estimates to make them match.  Director Randle Case II moved to approve the cost estimate (in value only) that Mr. Moore will draft for the first phase using both sets of numbers presented so they will be in agreement and consistent with the service plan seconded by Director Randle Case.  Motion passed with Director Bahr abstaining.

Mr. Moore reported that he has been working with Mountain View Electric regarding the street lights and noted that The Woodmen Hills Metro District would be billing every homeowner for the lights regardless of how many they installed.

The Board briefly discussed the 2015 Budget and Director Bahr indicated that he would not be submitting capital improvement reimbursements until 2015 after they have completed the work.  Director Bahr suggested using some of the platting fees for debt service and Director Randle Case II stated that there probably wouldn't be any more platting fees coming in for the next three years once the $137K has been received this year and projections would be needed to determine if there would be any excess for debt.

4. Other Business:

A special meeting was scheduled for October 14, 2014 at 10:30 a.m.

5. Adjournment:

The meeting was adjourned at 11:20 a.m.

Respectfully Submitted,

________________________________

Terry E. Schooler, Manager