MINUTES OF A REGULAR MEETING

OF THE BOARD OF DIRECTORS OF THE

WOODMEN ROAD METROPOLITAN DISTRICT

HELD

FEBRUARY 14TH, 2006

Pursuant to posted notice, the regular meeting of the Board of Directors of the Woodmen Road Metropolitan District was held on Tuesday, February 14th, 2006 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Attendance	In attendance were Directors:			Also in attendance were:

Doug Woods, President/Director 		Pete Susemihl; Susemihl, McDermott

Rusty Green, Vice President/Director 	& Cowan, P.C.

Tom Cone, Director				Terry Schooler; Schooler & Associates,

Lindsay Case, Director	Inc. (Asst. Secretary)

Lori VonFeldt; Schooler & Associates

Dot Colón, Schooler & Associates

Andre Brackin

1. Call to Order,

& Certification

of the Agenda	       Mr. Woods called the meeting to order at 8:42 a.m.

2. Approval of

Minutes &

Excusal                   Motion to approve the December 5th and December 20th 2005 minutes and

excuse Mr. Christiansen made by Mr. Cone seconded by Mr. Green.  Motion

passed.

3. Projects Report –Mr. Brackin

- Status Project III – Possible IV:

Mr. Brackin reported that they were extending their contract with Mr. Steve McQuilken, DMJM.  They are working on the final design and the scope is to complete the entire 4 to 6 lanes all the way to Falcon.  With the EA in site they decided it was prudent to complete all the engineering now as soon as they can.  The fall back could still be the decisions that PPACG makes for the funding of the Highway 16 Interchange for Fort Carson.  There should be some decisions made within the next couple of months from CDOT and the District will know more then.  Mr. Brackin stated the District would be getting Federal funds on June 30th in the amount of   2.7 million, which should have been 4 million.  They are in the process of finding out why the rest of the funds are no longer available to the District.  The Board members then discussed the possibility of another bond fund and Mr. Green stated that it would take at least 90 days to acquire one.  Mr. Brackin stated that there are funds available to complete the design and he will have a note to proceed from Mr. McQuilken by the 27th of this month.  They will have the package done by August 1st to go out to bid and if the Commissioners say yes to the design the District will be off and running.

- Environmental Assessment Status:

The Environmental Assessment (EA) was submitted to the State and there was comment regarding the expectations that the State adheres to for dirty run-off water leaving the project site.  Mr. Brackin indicated they will know within the next couple of weeks what the expectations are for the District, but feels they will be able to negotiate some of what the State will want done.  Once Mr. Brackin gets the Decision Document they can move forward, which looks like March 06.  Mr. Brackin stated that if the District has to get dirty water to a detention pond it could work with Woodmen Heights and their ponds.  Mr. Woods recommended that the District set up several test spots along the boundaries of the project to ensure the water entering the project was clean so the District would not be held responsible for muddy water coming in.  The public review of the EA ended on January 30th, which was on schedule.  There were some comments from the public regarding noise.  Although there are issues stated as above, Mr. Brackin indicated that the schedule wouldn’t be affected, but there may be more structures that have to be built to deal with them.

4. Manager’s Report

- Permit Activity/Revenues vs. Projections

Mr. Schooler reported that the District is on target and in good shape with fee revenues.

- Development Activity

The board discussed the development activity and Mr. Green stated that the District would be getting fees from Courtyards West starting in May.

- Centura Letter

Mr. Schooler indicated that Ian Percy, who is the representative for Centura, would like to meet with the District along with their lawyer regarding the fee structure.  Mr. Susemihl and Mr. Schooler will attempt to have a conference call with Centura on Monday afternoon.

- Discussion with Cassiani regarding Banning/Lewis Issues

Mr. Schooler indicated that Banning/Lewis is still contesting the valuation.

5. Legal Report     	Mr. Susemihl spoke briefly regarding the upcoming elections, which he has already started the process of.

Building Permit

& Platting Fees     Mr. Schooler submitted a copy of the fees collected to date to be made a part of

the record.

6. Old Business     Move of approval to pay invoices made by Mr. Green and seconded by Mr.

Case.  Motion passed unanimously.

7. New Business

- Mr. Woods requested the Board of Director’s meetings be moved to the first Tuesday of every month and to be held at the regional building.  Motion to approve moving the meetings to the first Tuesday of every month at 1:30 p.m. starting on March 7th, 2006 at the new location made by Mr. Woods seconded by Mr. Green.  Motion passed.  Ms. VonFeldt will research the availability of conference rooms at Regional.

8. General

Discussion		No general discussion.

9. Next Meeting	The next regular meeting of the WRMD Board of Directors is scheduled for Tuesday, March 7th, 2006 at 1:30 p.m.  Meetings will continue to be held in the new El Paso County Procurement Conference Room.

10. Adjournment	Meeting was adjourned at 9:31 a.m.

Respectfully Submitted,

________________________________

Terry E. Schooler,

Manager/Assistant Secretary