MINUTES OF A REGULAR MEETING

OF THE BOARD OF DIRECTORS OF THE

WOODMEN ROAD METROPOLITAN DISTRICT

HELD

NOVEMBER 7TH, 2006

Pursuant to posted notice, the regular meeting of the Board of Directors of the Woodmen Road Metropolitan District was held on Tuesday, November 7th, 2006 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Attendance	In attendance were Directors:			Also in attendance were:

Doug Woods, President/Director 		Jason Downing; Susemihl, McDermott

Rusty Green, Vice President/Director	 	& Cowan, P.C.

Lindsay Case, Director			Terry Schooler, Schooler & Associates

Lori VonFeldt-Wingert, S&A

Shelly Lajudice

1. Call to Order,

& Certification

of the Agenda	      Mr. Woods called the meeting to order at 8:40 a.m.

2. Approval of

Minutes &

Excusal

Motion to approve the October 3rd, 2006 minutes and excuse Mr. Cone and Mr. Christiansen made by Mr. Green seconded by Mr. Case.  Motion passed.

3. Projects Report –Mr. Schooler

- Capacity Project Schedule/Environmental Assessment Status

Mr. Schooler reported that he has talked to the State regarding the Environmental Assessment (EA) and they indicated that there were a couple of comments they had to deal with, but should have it out in the next couple of weeks.  The State reiterated that no contacts for land acquisitions should be made until the EA is done.  There are 3-4 properties still to acquire.

- Tutt Turn Lane

Mr. Schooler indicated that RS Construction and Development (A.K.A: Infinity), the property owner on the north side, would build the turn lanes and road at the Tutt and Woodmen Road intersection between Powers and Black Forest.  Mr. Schooler stated further that it was worked out with County staff to do that portion of Woodmen with temporary tie-ins, a 4” overlay on the existing soil and a center turn lane, which will be less expensive, until the construction on Woodmen starts next summer.  This will not receive any reimbursement from the District.

4. Manager’s Report

- 2007 Budget and 2006 Amended Budget Hearing

Mr. Woods opened the Public 2007 Budget Hearing and the 2006 Amended Budget Hearing.  There was no public comment.  Mr. Woods closed the Public Hearing.  Motion to adopt the 2007 Budget, amend the 2006 Budget, set the mill levy for 2007 at 10 mills: Gallagher adjusted, and authorize Schooler & Associates to make final adjustments to the 2007 Budget when the final Assessed Valuation comes in from the County made by Mr. Green, seconded by Mr. Case.  Motion passed unanimously.

Mr. Case inquired as to the amount of funds the County and State would be using for improvements on Woodmen Road and Mr. Schooler indicated that $12 million would be coming from them.  Mr. Case asked if there are additional improvements who would be funding them.  Mr. Woods stated that once the road is built the District would be done and the County and State would have to fund any further improvements.

- Resolution: Gatto/Spinnaker Acquisition

Mr. Schooler stated that the Gatto/Spinnaker property is on the southwest corner of Marksheffel and Woodmen Road.  Mr. Gatto is deeding 20 acres to the District and the title company wanted a signed resolution to approve the acquisition.  Motion to accept the Gatto/Spinnaker Acquisition made by Mr. Green seconded by Mr. Case.  Motion passed.  Mr. Woods signed the resolution.

- Permit Activity

It was noted that permit activity has slowed significantly.

To be made a part of the record, a copy of the fees collected to date was submitted.

- Development Activity

Mr. Woods indicated that Meridian Ranch Filing 4 (96 lots) would be filing for a plat on November 16th, 2006 and would close with Lennar before the end of the year.  Mr. Woods stated further that Meridian Ranch Filing 3 and 6 would plat in 2007.

- Project III (Capacity) Bond Issue

The Board requested Schooler & Associates to review the bond documents to see if the underwriter is locked into a specific amount of time before the District could refinance.

- CDOT Powers Interchange Update

Mr. Schooler reported that the State is going to advertise for the Powers Interchange late November, which will cost approximately another $5 million to complete.  They will start construction around February 2007.

5. Legal Report     		Mr. Downing had nothing further to report.

6. Old Business     	Move of approval to pay invoices made by Mr. Green seconded by Mr. Case.  Motion passed unanimously.

7. New Business

Mr. Lindsay Case requested an agenda item be added for the meeting next month regarding the drainage problems on the Hodgen property.  Mr. Schooler indicated that there was a satisfactory resolution worked out and Mr. Green stated further that DMJM would be putting in new pipe in the next phase.

8. General

Discussion		No general discussion.

9. Next Meeting	The next regular meeting of the Woodmen Road Metropolitan District Board of Directors is scheduled for Tuesday, December 5th, 2006.  Meetings will continue to be held in the El Paso County Procurement Conference Room on the fourth floor.

10. Adjournment	Meeting was adjourned at 9:17 a.m.

Respectfully Submitted,

________________________________

Terry E. Schooler,

Manager/Assistant Secretary