MINUTES OF A REGULAR MEETING

OF THE BOARD OF DIRECTORS OF THE

WOODMEN ROAD METROPOLITAN DISTRICT

HELD

April 20, 2004

Pursuant to posted notice, the regular meeting of the Board of Directors of the Woodmen Road Metropolitan District was held on Tuesday, April 20, 2004 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Attendance	In attendance were Directors:			Also in attendance were:

Douglas Woods, President/Director 		Jenny Tchang

Rusty Green, Vice President/Director 	Terry Schooler; Schooler & Associates,

Jerry Davis, Director				Inc. (Asst. Secretary)

Tom Cone, Director 				Peter Susemihl; Susemihl, McDermott

& Cowan, P.C.

Jeff Hodsdon; LDS Consulting

Adrian Stanciu; LDS Consulting

Call to Order,

& Certification

of the Agenda	Mr. Doug Woods called the meeting to order at 8:35 a.m.

Approval of

Minutes &

Excusal	Motion to approve March minutes made by Mr. Green and seconded by Mr. Davis.  It was unanimously approved.

Engineering

& Design	Made by Mr. Schooler, DMJM:

- Mr. Schooler reported that Project “B” is well underway.  The new alignment for Marksheffel is already roughed in and most of the pipe crossings are either installed or materials are on-site.

- Mr. Schooler has finalized the agreement with Colorado Springs Utilities regarding Project “C.”     This allows the utilities to move forward with ordering the poles with the intent of locating the lines by the end of the year 2004.

- Mr. Schooler stated that DMJM has indicated they will have the preliminary design complete for the office review on the widening project by the first of June.

- Mr. Schooler stated that, regarding the Environmental Assessment, it is still hopeful to have assessment complete by the end 2004.  Which would allow us to move forward with the widening project rather then just a safety project for segment “C.”

Manager’s Report

- Mr. Schooler reported that he is still working with two property owners, Pride Soccer and Getz, to finalize acquisition with both parties.  Negotiations are progressing and we are still working out the details.  Settlement amounts are well within budget.

- Mr. Schooler reported, for Project “B”, the ground breaking went well.  There  were about 50 people in attendance and there was reasonable news coverage by channels 13 and 5.

- Mr. Schooler stated that the Phase II Bond issue is progressing.  The Board will need to pass a resolution of approval and Mr. Susemihl will work out the details.

- Mr. Green also asked that Mr. Schooler check on the status of the Falcon Highlands lot approval and the related payment of fees.

Legal Report

- Mr. Susemihl reported that he had checked over the Bond issues and will be ready to assist in the drafting of the Bond resolution for the Board approval.

Building Permit

& Platting Fees	Mr. Schooler submitted a copy of the fees collected to date to be made a part of the record.

Old Business	Motion was made by Mr. Cone to approve the invoices as submitted.  Seconded by Mr. Davis.  Motion passed.

.

New Business

General

Discussion	Jeff Hodsdon and Adrian Stanciu were present to seek the Board’s support of a ride-in/ride-out along the south side of Woodmen approximately ¼ mile east of the new Marksheffel intersection.  The Board reviewed the information and motion to endorse was made by Mr. Green and seconded by Mr. Davis.  The motion was approved.

Next Meeting	The next meeting of the WRMD Board of Directors is scheduled for Tuesday, May 18th, 2004 at 8:30 a.m., at the El Paso County Procurement Conference Room.

Adjournment	Meeting was adjourned.

Respectfully Submitted,

________________________________

Terry E. Schooler,

Manager/Assistant Secretary