# AGENDA

REGULAR MEETING OF

WOODMEN ROAD METROPOLITAN DISTRICT

## Tuesday, September 14, 2004

8:30 A.M.

County Procurement Conference Room

4th Floor County Building

- Call to Order-Doug Woods

- Approval of August minutes

- Projects Report

- Project “B”

  - Status – Making progress after rain delays, should switch to new alignment in about 3 weeks, after top mat is laid and signals are energized.

- Project III – Scope? – Will depend on our funding level per 4.C

Power line to be installed the first week in October

New foundations are in place

- Environmental Assessment

Still on track for early 2005

- Manager/Schooler Report

- Acquisition Report

Still working on Getz

- Permit Fees - Hallmark & Paint Brush Hills

All paid to date (even Ray Tong Construction)

- Per Katie at Bathgate: Bonding could go up to 23,900,000 based on up-dated projections and Case properties (see attachment).  Will refine in October

- Susemihl Report

- Old Business

  - Approve Invoices

- New Business

- Monk’s re-compaction expense request.

- General Discussion

- Next meeting – Tuesday, October 19th, 8:30a.m.

- Adjourn